# One-Day Data Probe

# The essence

Take real DAPI records, translate them into a clean canonical shape, and serve them back out through a simple API — and log everything that’s harder than it looks along the way. It’s a data-translation probe, not a UI. No need for anything pretty. The whole point is what breaks in the mapping, and the findings log is the deliverable.

# Why we’re doing this

Before we make any decisions about the future platform, I want us to understand our own data better - properly, hands-on, with fresh eyes. Not from documents or decks. From the actual records.

Spend today building a small thing against real ATDW data and keep track of what you run into. Tomorrow morning we get on a call and compare what each of us found. That’s the exercise.

One ask up front: don’t read any prior architecture notes, vendor material, or my write-ups before you start. I want your findings to be genuinely yours, not a reaction to someone else’s conclusion. We’ll look at all that together tomorrow, after.

# The task

Work solo if you can. I’d rather have two or three independent attempts than one joint one. Divergence is useful: if we all hit the same wall, that’s worth knowing; if one of you finds something the others didn’t, that’s exactly what I’m hoping for.

Build the smallest possible thing that does this:

- Get a real sample of our DAPI Product data. A few dozen to a couple of hundred records is plenty — spread across different categories (events, attractions, accommodation, food). Real exports, not sample or made-up data. (Mahesh can get you records if you don’t have them to hand.)

- Map those records into a clean canonical shape and serve them back out. Define a sensible schema for our core entities, write the code that translates DAPI records into it, store it somewhere simple, and expose a basic versioned read API over it. Lean. This is a probe, not a product.

- Keep a running log as you go. Every time something is harder than it looked, doesn’t map cleanly, surprises you, or forces a decision that feels like it should be someone else’s to make — write it down. The log matters as much as the code.

# Two practical heads-ups

The data is real and messy. Expect it not to parse cleanly on the first try - don’t be surprised, and don’t lose the day fighting it. Getting past that is part of the exercise; note what you had to do to get it flowing.

The export has more than one record type in it. Work out which one is the core listing and focus on that — don’t burn time on the fragments.

# What to bring tomorrow

- The working probe (be ready to run it, not just describe it).

- Your log of findings.

- Your honest one-line answer to: “If we had to own the canonical version of this data nationally, what’s actually hard about it?”

# Constraints

- It’s a probe, not the platform. If you’re still architecting at 3pm, you’ve missed the point. I’d rather see something ugly that processed real records than something elegant that’s still theoretical.

- Don’t focus on pretty UI. Every hour on a front end is an hour not spent on the mapping, which is the whole point.

- Use Claude Code or ChatGPT as heavily as you like. Lean on it hard - that’s encouraged. For the build itself, an agentic coding tool (Claude Code in the terminal, against real files and a real database) will get you further in a day than a browser chat. Use whatever you think in, but make sure the thing actually runs.

- Done beats perfect. The finding is the deliverable. The code is just how you earn it.

That’s it. See you in the morning.